# Project Bank

Development of a feature-rich, practical Resource Management System (RMS)

Brought to you by http://www.sourcecodesworld.com - Ultimate Collection of Projects & Source Codes in all programming languages

Information:

If you like this project idea, make sure you are subscribed to Source Codes World Newsletter – http://www.sourcecodesworld.com/newsletter/ , because every week we send out one project idea like this!

Subscribe Now - http://www.sourcecodesworld.com/newsletter/

Source Codes World.com is a Vyom Initiative (http://www.vyomworld.com).

Other Useful Resources:

- Freshers Jobs – http://www.jobsassist.com

- Free eBooks – http://www.bestebooksworld.com / http://www.vyomebooks.com

- Meaningful Discussions on Jobs & Career – http://www.discussionsworld.com

- World’s largest collection of Interview Questions – http://www.fundoosite.com/interview-questions/

- Free Classifieds – http://www.indianfreeads.com

- American Business Information – http://www.businessinfoworld.com

- Recipes Information – http://www.tasty-food.com

- Fun & Entertainment Site – http://www.topmasala.com

Over 30,000 titles available for Free Download- http://www.vyomlinks.com

Title of the project

Development of a feature-rich, practical Resource Management System (RMS)

Abstract of the project

This project is aimed at developing an online Resource Management System that is of importance to the various Independent Business Units (IBU) of an organization. The Resource Management System (RMS) is an Intranet based application that can be accessed throughout the organization or a specified group/Dept. This system can be used to add or modify employee details and help the management while organization in allocating resources to various Projects.

Keywords

Generic Technlogy keywords

Databases, Network and middleware, Programming

Specific Technology keywords

MS-SQL server, HTML, Active Server Pages

Unix, Shell, C, Oracle

Project type keywords

Analysis, Design, Implementation, Testing, User Interface

Functional components of the project

Following is a list of functionalities of the system. Any more functionalities that you find appropriate can be added to this list. And, in places where the description of functionality is not adequate, you can make appropriate assumptions and proceed.

There shall be two types of users in the system. One would be the super users, eg project managers, Unit Heads, etc. who would have the authority to allocate resources to various projects. The other type shall be Normal users who would be able to update their personal and official details, but wouldn’t be able to allocate themselves any other IBU’s or projects.

- A normal user should be able to

  - Login to the system through the first page of the application.

  - Change the password after logging into the system

  - Incorrect entry of the password three consecutive times should lock the user out of the application until the super user resets his password.

  - see his/her personal and official details.

Details to be available are:

    - Employee Name.

    - Employee Number.

    - Project Code.

    - Current Location

    - Current IBU

    - Permanent Address

    - Local Address

    - Passport Information (Passport No, Issue date, Expiry date, Issuing Office)

    - Telephone numbers.

    - Educational Qualifications.

    - Technical skills and certifications.

    - No of Years of Experience.

    - Information about previous jobs held. (These should include Name of the organization, Duration of employment, Designation, Brief Description of work done).

- The normal user should not be able to change certain fields like name, employee no, project code, location and the IBU’s. Only the super users should change these.

- The normal user should not be able to view the records of any other employee.

- If the normal user changes any records then a mail should be sent to the concerned user at his e-mail id confirming about the changes made.

- The power user should be able to view the employee records of all the employees.

- He should be able to search for employees on the basis of any of the employee fields.

- He should be able to edit the Current Location, Current IBU and the Project code of any employee.

7.   A summary report of the allocation details all employees in an IBU should be sent to the IBU Head periodically

Steps to start-off the project

There are couple of alternatives to implement such a system.

A. Microsoft platform: The system is developed using Active Server Pages as the

front end and SQL Server as the back end.

B. Unix-based platform: HTML or even Shell scripting, C programming, any

relational database (eg Postgress or Oracle or even flat files) , and tools in

Unix

The following steps will be helpful to start off the project.

- Study and be comfortable with technologies such as

  - Active Server Pages/HTML and SQL server.

  - Unix commands, Shell programming, C Programming.

Some links to these technologies are given in the ‘Guidelines and References’

section of this document

- Make a database of people at different levels with their roles and form a hirearchy of them, like which role reports to which particular role. Decide on the various details of the people and their roles that would be stored in the database (like employee/registeration-number, name, grade, location, system-login, password in cryptic form, etc)

- Assign a mail-admin who will create mail-ids for the people in the intranet of  your lab or in the internet. These mail-ids will be used for sending automatic notifications and reports. The mail-admin will also take care of assigning the logins to the users of the leave system

- Create the front-page of the leave system giving a brief description about the system and a login box

- Create the help-pages of the system in the form of Q&A. This will help you also when implementing the system

Requirements

Hardware requirements

| Number | Description | Alternatives (If available) |
| --- | --- | --- |
| 1 | PC with 2 GB hard-disk and 256 MB RAM | Not-Applicable |
| 2 |  |  |

Software requirements

| Number | Description | Alternatives (If available) |
| --- | --- | --- |
| 1 | Windows 95/98/XP with MS-office | Not Applicable |
| 2 | MS-SQL server | MS-Access |
| 3 | Linux | Not Applicable |
| 4 | Oracle database system | POSTgres |

Manpower requirements

2 to 3 students can complete this in 4 – 6 months if they work fulltime on it.

Milestones and Timelines

| Number | Milestone Name | Milestone Description | Timeline Week no. from the start of the project | Remarks |
| --- | --- | --- | --- | --- |
| 1 | Requirements Specification | Complete specification of the system (with appropriate assumptions) constitutes this milestone. A document detailing the same should be written and a presentation on that be made. | 2-3 | Attempt should be made to add some more relevant functionalities other than those that are listed in this document. |
| 2 | Technology familiarization | Understanding of the technology needed to implement the project. | 4-5 | The presentation should be from the point of view of being able to apply it to the project, rather than from a theoretical perspective. |
| 3 | Database creation | A database of atleast 100 entries of employees of all grades should be created. The number of mail-ids to be created need not be 100. It can be around 10 to 20. | 5-7 | It is important to finalize on the database at this stage itself so that development and testing can proceed with the actual database itself. |
| 4 | High-level and Detailed Design | Listing down all possible scenarios and then coming up with flow-charts or pseudocode to handle the scenario. | 7-9 | The scenarios should map to the requirement specification (ie, for each requirement that is specified, a corresponding scenario should be there). |
| 5 | Implementation of the front-end of the system | Implementation of the main screen giving the login, screen that follows the login giving various options, screens for each of the options | 10-12 | During this milestone period, it would be a good idea for the team (or one person from the team) to start working on a test-plan for the entire system. This test-plan can be updated as and when new scenarios come to mind. |
| 6 | Integrating the front-end with the database | The front-end developed in the earlier milestone will now be able to update the employee database. Other features like mail notification etc should be functional at this stage. In short, the system should be ready for integration testing. | 12-13 |  |
| 7 | Integration Testing | The system should be thoroughly tested by running all the testcases written for the system (from milestone 5). | 14-15 | Another 2 weeks should be there to handle any issues found during testing of the system. After that, the final demo can be arranged. |
| 8 | Final Review | Issues found during the previous milestone are fixed and the system is ready for the final review. | 16-18 | During the final review of the project, it should be checked that all the requirements specified during milestone number 1 are fulfilled (or appropriate reasons given for not fulfilling the same) |

Guidelines and References

http://msdn.microsoft.com/library/default.asp?url=/library/en-us/dnasp/html/asptutorial.asp (ASP tutorial)

http://www.functionx.com/sqlserver/ (SQL-server tutorial)

http://heather.cs.ucdavis.edu/~matloff/UnixAndC/Unix/CShellII.html (Shell script introduction)